|  |  |
| --- | --- |
| **Date:** | 13/10/2015 |
| **Time:** | 12:00pm |
| **Venue:** | SMU SIS SR3-2 |
|  |  |
| **Attendees:** | Wang Shuwei, Yong Siang, Jason Wu, Jeremy, Wu Wei |
| **Agenda:** | 1. Develop Loading Location Data Functionalities 2. Develop Dual Interfaces (JSON API) 3. Update relevant documentations |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Tasks** | **Who** | **Due Date** |
| 1 | Develop Dual Interfaces (JSON API) for Basic App Usage Report and Login | Jeremy, Yong Siang | 18/10/2015 |
| 2 | Develop Loading Location data functionalities: Uploading data, uploading additional data and validations for location.csv | Shuwei, Jeremy | 18/10/2015 |
| 3 | Update all SD and CD, other necessary test cases and documentations | Jason | 24/10/2015 |

Supervisor Meeting 2: Friday Oct 16 17:30

Meeting for subsequent weeks: Tuesday Oct 20 12:00

Next Week focus would be on: Deletion of Location Data and remaining Dual Interface functionalities

Next Week To-Do

**Loading Location Data Functionality**

* 60% Codes (can run & test case & debugging) for Loading Location Data functionalities

**Dual Interfaces Functionality**

* 40% Codes (can run & test case & debugging) for Dual Interfaces

**Documentation**

* Update of SD and CD
* Create test cases

The meeting was adjourned at 15:30 hrs. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Jason

Vetted and edited by,

TAN Yong Siang