|  |  |
| --- | --- |
| **Date:** | 12/9/2015 |
| **Time:** | 13:10pm |
| **Venue:** | SMU LABS GSR3.1 |
|  |  |
| **Attendees:** | Wang Shu Wei(came at 3:30pm – valid reason), Yong Xiang, Jason Wu, Jeremy |
|  |  |
| **Agenda:** | 1. Finish use case diagram for all functions  2. Finish Class diagram and Sequence Diagram for user login  3. Codes for user login function.  4. Summarize project requirements and set specific schedule for the rest of the semester. |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  | **Who** | **Due Date** |
| 1 | Summarize project requirements and specify schedule. | Jeremy | 12/9/2015 |
| 2 | Finish use case diagram and sequence diagram for user login function | Jason, Jeremy, Wu Wei, Yong Xiang | 12/9/2015 |
| 3 | Start first iteration, first pair programming to finish login function | Jeremy & Jason | done |
| 4 | Construct general structure for Bootstrap function | Wu Wei & Shu Wei | done |
| 5 | Pair programming to finish bootstrap function. | 1. Wu Wei & Shu Wei 2. Jason & Yong Xiang | Before 19/9/2015 |

Meeting for subsequent weeks: Tuesday 1530; Saturday 13:00

Next Week focus would be on Bootstrap function, loading csv in a zip file and save to SQL file. Two sessions for each two pair respectively.

Next Week To-Do

**BootStrap Functionality**

* Use Case, SD, Class Diagram, Logic Diagram
* 90% Codes (can run & test case & debugging)

**Basic App Usage Report + Top-K App Usage Report**

* Use Case, Class Diagram

The meeting was adjourned at 17:00 pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Wu Wei

Vetted and edited by,

Jason