|  |  |
| --- | --- |
| **Date:** | 12/9/2015 |
| **Time:** | 13:10pm |
| **Venue:** | SMU LABS GSR3.1 |
|  |  |
| **Attendees:** | Wang Shu Wei(came at 3:30pm – valid reason), Yong Xiang, Jason Wu, Jeremy |
|  |  |
| **Agenda:** | 1. Modify diagram for login  2. Start on bootstrap fucntion, discuss about bootstrap  3. Draw diagram for bootstrap and code |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  | **Who** | **Due Date** |
| 1 | Discuss requirements of bootstrap  -drop local data(drop sql table)  -create zip input stream file  -create csv reader  -read the files  -create table & load to sql table | Whole group | 15/9/15 |
| 2 | Drawing of bootstrap diagram | Whole group | 19/9/15 |
| 3 | Modifying login sequence diagram | Jason,Jeremy | 15/9/15 |
| 4 | Coding bootstrap | Shu wei, Wu wei, ivan | 19/9/15 |

Meeting for subsequent weeks: Friday 1500 (18 sep)

Next Week focus would be on Bootstrap function, documentation

Next Week To-Do

**BootStrap Functionality**

* Use Case, SD, Class Diagram, Logic Diagram
* 90% Codes (can run & test case & debugging)

**Documentation**

**-**Test case

-Diagrams

The meeting was adjourned at 18:26 pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Jeremy Lee

Vetted and edited by,

Yong Siang